MERIDIAN — PHASE 2

Client Discovery & Requirements

Video rooms, trade broadcasting, and a €250 funded tier — scoped before any of it is built

| Date | September 03, 2026 |
| --- | --- |
| Project | trading-platform (“Meridian”) |
| Purpose | Confirm Phase 2 scope, gather your answers, flag what needs legal input first |

Quick Summary

Meridian v1 (the paper-trading demo) is done and unchanged. Phase 2 proposes three additions: video consultation rooms, instant trade-broadcast notifications, and a real-money funded tier starting at a €250 minimum deposit. None of this is built yet — this document scopes it and collects your answers before we write any code.

READ THIS FIRST Adding real deposits and trade broadcasting changes what kind of business this is. A demo with fake money is software. A platform that takes real deposits and tells subscribers what to copy is a financial service — and in the EU, copy-trading has a specific regulatory classification (see Section 4) that decides whether this needs a license before launch, not after. This isn't a reason to slow down — it's the reason the build order in Section 6 puts the legal-sensitive piece last.

What's Built So Far (v1, unchanged)

| Feature | Status |
| --- | --- |
| 3D background canvas | Done — no changes proposed |
| Paper trading engine | Done — $100,000 mock balance, 6 instruments, live order book |
| Order execution | Done — Market/Limit orders, portfolio & activity log |
| Accounts, real data, video, notifications, real money | Not built — all proposed below |

Phase 2 Additions (Proposed)

Video Call & Communication Suite

Admin-hosted 1:1 consultations and/or group live-trading rooms, plus a direct-message support channel. Built on a hosted video provider (not raw WebRTC) — see Section 5 for the vendor pick. A booking/scheduling flow is a separate piece this needs.

Trade Broadcast Notification System

The instant an admin executes a trade, subscribed users get an alert — in-app and/or push notification.

THE MOST IMPORTANT DECISION IN THIS DOCUMENT EU regulators have published explicit guidance on this exact feature: if the platform automatically places the trade into a follower's account, that is legally “portfolio management” and requires a MiFID license — regardless of deposit size. If the system only notifies the user and a person manually places their own order, it does not trigger that classification. Recommendation: build this as notify-only by design. Automatic replication is a separate, later decision requiring its own legal review before any code is written for it.

Funded Tier — €250 Minimum Deposit

A real-money tier alongside the existing free practice tier. Real deposits mean: (1) KYC becomes mandatory, not optional; (2) funds are routed through a licensed broker partner rather than held directly — self-custody needs $250,000+ in licensing, a partner avoids that; (3) since € signals EU/UK users, the broker partner needs EU/UK regulatory coverage, not just US coverage.

Brand Identity (Retained & Validated)

| Name | Trademark Risk |
| --- | --- |
| Apex Meridian | None — extends the existing name |
| Voidpoint Capital | None — original, matches existing design tokens |
| Lodestar Exchange | None — real historical navigation term |

Logo shortlist: the Anchor, the Pulse/Sonar Orb, and the Chart + Starburst — all original marks, zero trademark exposure. (Names and logos with real trademark risk — GrandLine Capital, LogPose Financial, New World Capital, Pone Markets — were reviewed and excluded in the prior branding pass.)

Annual Pricing & Financial Infrastructure

| Service | Responsible For | Est. Cost / Year |
| --- | --- | --- |
| Supabase | Accounts, trade history, secure state | $0–300+ (scales with users) |
| Polygon.io | Unified stock/crypto/forex price feeds | $0–2,400 |
| Daily.co (video, recommended) | Consultation & live trading rooms | $0–3,000+ (free to 10,000 min/mo, then $0.004/min) |
| Agora (video, alternative) | Same, larger-scale alternative | $0–3,000+ (tiered, from $45.99/mo) |
| Stripe | Subscriptions and/or €250 deposit processing | No fixed fee — 2.9% + $0.30/charge |
| Broker partner | Holding & moving real client funds (funded tier) | Custom — quote once volume/jurisdiction known |

Estimates as of this session — confirm current vendor pricing before budgeting.

RECOMMENDATION & SOLUTION Supabase + Polygon.io + Daily.co + Stripe covers accounts, data, video, and billing with zero licensing exposure on their own. The broker partner for the funded tier is the one line item that's a business decision, not a vendor pick — get a quote and legal input on EU/UK coverage before committing.

Updated Stakeholder Discovery Questionnaire

Type your answer directly into the shaded box next to each question.

1. Trading Basics & Asset Classes

| # | Question | Guidance | Client Response |
| --- | --- | --- | --- |
| 1 | Which asset classes are in scope for the funded tier? | Stocks, crypto, forex — or a mix. |  |
| 2 | Does the €250 minimum apply platform-wide, or only to specific tiers/assets? |  |  |
| 3 | Is €250 a one-time minimum to open the tier, or also a minimum per top-up? |  |  |
| 4 | Must practice-tier users graduate through a step before the funded tier? | Or can they join the funded tier directly? |  |

2. Video & Communication Rules

| # | Question | Guidance | Client Response |
| --- | --- | --- | --- |
| 5 | One-on-one consultations, group live-trading rooms, or both? |  |  |
| 6 | Who can host a room — only the admin, or designated staff too? |  |  |
| 7 | Is scheduling self-serve, or admin-invited only? |  |  |
| 8 | Should sessions be recorded? | If yes: who can access recordings, and for how long? |  |

3. Trade Broadcast Notifications

| # | Question | Guidance | Client Response |
| --- | --- | --- | --- |
| 9 | Notify-only, or automatic replication into follower accounts? | This answer decides whether MiFID licensing is required — a legal decision, not a preference. |  |
| 10 | Which channels — in-app, push, email, SMS, or a mix? |  |  |
| 11 | Does every trade broadcast, or only ones the admin flags for sharing? |  |  |
| 12 | Do notifications include rationale/commentary, or just the raw fill? |  |  |

4. Look, Branding & Data Security

| # | Question | Guidance | Client Response |
| --- | --- | --- | --- |
| 13 | Confirm final naming: Apex Meridian, Voidpoint Capital, or Lodestar Exchange? |  |  |
| 14 | Confirm final logo: the anchor, the pulse/sonar orb, or the chart + starburst? |  |  |
| 15 | EU users are now in scope (the € deposit) — who is the GDPR data controller, and where is data stored? |  |  |
| 16 | Any jurisdictions beyond the EU/UK planned for the funded tier? |  |  |

Recommended Build Sequence

1. Accounts & persistence (Supabase) — needed before everything else here.

2. Real market data (Polygon.io) — replaces the client-side random walk.

3. Notify-only trade broadcasting — explicitly not auto-replicating trades.

4. Video consulting (Daily.co) — 1:1 rooms first, group rooms once validated.

5. Funded tier (€250 minimum) — only after a broker partner with EU/UK coverage is contracted, KYC is implemented, and legal has confirmed Question 9's answer doesn't trigger portfolio-management licensing.

Steps 1–4 are engineering-led. Step 5 is legal-led with engineering support — it should not start until Section 3, Question 9 has a confirmed answer.